AI-Based-Quality-Check-On-Project-Code-And-Architecture - Software Test Plan

Document Name: AI-Based-Quality-Check-On-Project-Code-And-Architecture-Test_plan_ver-1.docx
Prepared by: BaiXuan Zhang
Version: v2.2
Date: 24 March 2026

Document History

| Version | Date | Author | Reviewer | Changes |
| --- | --- | --- | --- | --- |
| v1.0 | 2026-02-07 | BaiXuan Zhang | Dr. Siraprapa | Initial draft |
| v2.1 | 2026-02-19 | BaiXuan Zhang | Dr. Siraprapa | Complete revision with RBAC authentication, property-based testing, comprehensive test coverage; added STC-SEC-04 to STC-SEC-06, Section 6 test data, Section 7 defect management, Section 8 metrics, Section 9 entry/exit criteria, Section 10 risks |
| v2.2 | 2026-03-24 | BaiXuan Zhang | Dr. Siraprapa | Normalized template metadata, completed planning tables, and aligned the test plan with the current repository baseline. |

Contents

AI-Based Reviewer on Project Code and Architecture - Software Test Plan	1

1. Introduction	4

1.1 Purpose	4

1.2 Scope	4

1.3 Acronyms and Definitions	5

2. Test Plan and Procedures	7

2.1 Test Objectives	7

2.2 Scope of Testing	8

2.3 Test Duration	10

2.4 Test Responsibility	11

2.5 Test Strategy	13

2.6 Test Environment	15

2.7 Entry and Exit Criteria	18

2.8 Test Suspension and Resumption Criteria	19

2.9 Risks and Mitigation	20

2.10 Test Metrics and Reporting	21

2.11 Test Deliverables	23

2.12 Test Data Management	24

3. Unit Test Plan	26

3.1 Authentication Service Tests	26

3.2 RBAC Service Tests	27

3.3 Audit Service Tests	29

3.4 Authorization Middleware Tests	30

3.5 AST Parser Tests	31

3.6 Graph Analysis Tests	31

3.7 Integration Test Plan	32

4. System Testing	34

4.1 Authentication Feature	35

4.2 Authorization Feature	36

4.3 Code Review Feature	37

4.4 Architecture Analysis Feature	38

4.5 Audit Logging Feature	39

4.6 User Management Feature	40

4.7 Performance Testing	41

4.8 Security Testing	42

4.9 Frontend Property-Based Tests	44

4.10 Regression Testing	45

4.11 User Acceptance Testing (UAT)	46

4.12 Compatibility Testing	47

4.13 Usability Testing	48

4.14 Disaster Recovery Testing	48

5. Defect Management	49

5.1 Defect Severity and Priority	49

5.2 Defect Lifecycle	50

5.3 Defect Tracking	51

5.4 Defect Metrics	51

5.5 Root Cause Analysis	52

6. Standards Compliance and References	52

6.1 Project Document References	53

7. Document Approval	54

1. Introduction

This introduction explains the purpose of the test plan, summarizes the system under test, and prepares the reader for the validation strategy that follows. It frames the document as the formal roadmap for demonstrating that the approved baseline behaves correctly, safely, and consistently under controlled test conditions.

1.1 Purpose

This document is the Software Test Plan (STP) for the AI-Based-Quality-Check-On-Project-Code-And-Architecture platform - a web application that automatically reviews source code submitted via GitHub Pull Requests (PRs) and analyses the software architecture of connected repositories.

The purpose of this plan is to describe, in detail:

- The testing objectives and what 'done' looks like for each phase

- Which parts of the system will be tested and how

- Who is responsible for which testing activities

- The schedule, tools, and environments used during testing

- How defects are reported and resolved

- The criteria that must be met before the software can be released

This plan covers four levels of testing:

- Unit Testing - verifying individual code functions in isolation

- Integration Testing - verifying that separate services work together correctly

- Property-Based Testing - automatically generating thousands of random inputs to stress-test security logic

- System Testing - verifying end-to-end user workflows against real requirements

1.2 Scope

The following areas are included in this test plan:

| Testing Area | What It Covers |
| --- | --- |
| Functional Requirements | Authentication, repository onboarding, automated review, architecture analysis, analytics dashboard, settings, and audit workflows |
| Non-Functional Requirements | Performance, security, reliability, observability, deployment repeatability, and documentation consistency |
| Integration Testing | GitHub APIs/webhooks, configured LLM providers, PostgreSQL, Neo4j, Redis, and frontend-backend contract behavior |
| Property-Based Testing | Permission logic, authentication invariants, UI guards, retry/backoff, and selected analytics calculations |
| Security Testing | Authentication bypass, token tampering, SQL injection, XSS, rate limiting, access control, and audit integrity |
| Accessibility and Usability | Keyboard access, semantic structure, responsive layouts, readability, and user-facing clarity across critical screens |
| Regression Testing | Re-run of critical authentication, project, review, and dashboard flows after corrective changes |

The following topics are outside the scope of this document and are covered separately:

- System Requirements Specification (SRS) - see AI-Based-Quality-Check-On-Project-Code-And-Architecture-SRS_ver-1.docx

- System Design Document (SDD) - see AI-Based-Quality-Check-On-Project-Code-And-Architecture-SDD_ver-1.docx

- Test Record (evidence of executed validation) - see AI-Based-Quality-Check-On-Project-Code-And-Architecture-Test_record_ver-1.docx

- Traceability Record (requirement-to-test mapping) - see AI-Based-Quality-Check-On-Project-Code-And-Architecture-Traceability_record_ver-1.docx

- Change Requests - see AI-Based-Quality-Check-On-Project-Code-And-Architecture-CR_ver-1.docx

1.3 Acronyms and Definitions

This glossary explains every technical abbreviation used in this document. Readers unfamiliar with software testing can refer here at any time. Testing uses many specialised terms such as unit test, integration test, regression test, entry criteria, and defect severity. Defining these terms clearly helps ensure that later test records are interpreted consistently and that reviewers can understand the difference between planned validation work and evidence of actual execution.

| Term / Acronym | Definition |
| --- | --- |
| UTC | Unit Test Case - a test that verifies a single, isolated function or method |
| ITC | Integration Test Case - a test that verifies two or more components working together |
| STC | System Test Case - a test that verifies a complete user-facing feature or workflow |
| PBT | Property-Based Test - a test that automatically generates hundreds of random inputs to verify a logical property holds in all cases |
| REG | Regression Test - a test re-run after a code change to confirm previously working features still work |
| TD | Test Data - the input values and database records used during a test |
| API | Application Programming Interface - a way for two software systems to communicate |
| AST | Abstract Syntax Tree - a data structure that represents the structure of source code, used by the code parser |
| LLM | Large Language Model - an AI model (e.g. GPT-4, Claude 3.5) that reads and understands code |
| RBAC | Role-Based Access Control - a security system where users are assigned roles (Admin, Programmer, Visitor) and each role has specific permissions |
| JWT | JSON Web Token - a secure, self-contained token issued after login; it proves the user's identity on every request |
| NFR | Non-Functional Requirement - a requirement about how the system performs (speed, security, reliability) rather than what it does |
| LOC | Lines of Code - a measure of code volume |
| P95 | 95th Percentile - 95% of responses are faster than this value; used to measure API response time |
| OWASP | Open Web Application Security Project - an internationally recognised standard listing the top 10 web security vulnerabilities |
| RACI | Responsible, Accountable, Consulted, Informed - a matrix that clarifies who does what in a project |
| WBS | Work Breakdown Structure - a hierarchical breakdown of all test tasks with estimated durations |
| RTO | Recovery Time Objective - the maximum acceptable time to restore service after a failure |
| RPO | Recovery Point Objective - the maximum acceptable data loss (in time) after a failure |
| CI/CD | Continuous Integration / Continuous Deployment - automated pipeline that builds, tests, and deploys code on every change |
| UAT | User Acceptance Testing - final validation by real users or stakeholders before release |
| XSS | Cross-Site Scripting - a type of web security attack where malicious scripts are injected into web pages |
| SQL Injection | An attack where malicious SQL code is inserted into a query to manipulate the database |
| SUS | System Usability Scale - a standardised 10-question survey for measuring usability, scored 0 - 100 |
| PR | Pull Request - a GitHub feature where a developer proposes code changes for review before merging |

2. Test Plan and Procedures

This section is the master plan for validation. It explains what will be tested, when each level of testing will occur, who is responsible, which tools and environments will be used, and what evidence is required before the result can be treated as a pass.

2.1 Test Objectives

The primary goal of testing is to build confidence that the AI-Based-Quality-Check-On-Project-Code-And-Architecture platform is safe, correct, and ready for use. Specifically, testing must:

- Detect and fix all critical and high-severity defects before the system goes live

- Confirm that 100% of User Requirements (URS) are met

- Validate all 36 mathematical correctness properties of the RBAC security system

- Verify non-functional requirements: performance, security, and scalability targets

- Confirm that external integrations (GitHub, LLM APIs) function correctly in all scenarios including failure

- Achieve at least 80% automated code coverage across all critical components

- Verify that security controls meet OWASP Top 10 standards - the industry benchmark for web security

2.2 Scope of Testing

This section lists every component and feature that will be tested. If something is not listed here, it is not part of this test plan. The testing scope covers core workflows such as authentication, authorisation, project management, pull request analysis, architecture analysis, audit logging, and the supporting administrative functions needed to operate the platform. It also includes selected non-functional validation for security, usability, compatibility, and performance where those qualities affect the practical credibility of the final system.

2.2.1 Unit Testing Scope

Unit testing verifies individual code functions in isolation - like testing a single gear before assembling a machine.

Backend Components:

- AST Parser: functions that break source code into a structured tree so the system can understand what the code is doing in Python, JavaScript, TypeScript, Java, and Go.

- Graph Analysis: algorithms that find risky architecture patterns, such as circular dependencies, and measure how tightly modules depend on each other.

- Authentication Service: secure sign-in logic, including password hashing and token creation/validation, so only verified users can enter the system.

- RBAC Service: role and permission checks that decide what each user is allowed to view or change.

- Audit Service: records important actions (for example login, role changes, and project updates) so reviewers can trace who did what and when.

- Data Validation: checks and cleans user input to prevent bad or unsafe data from entering the platform.

- Middleware: request guards that run before business logic to block unauthenticated or unauthorized access early.

Frontend Components:

- Authentication utilities: frontend helpers for login, secure token storage, and session handling.

- Route guards: page-level access checks that prevent users from opening screens they are not allowed to use.

- Permission HOC components: reusable wrappers that show or hide interface elements according to user role, reducing accidental privilege exposure in the UI.

- Form validation: immediate checks in the browser that guide users to fix incorrect input before submission.

- API client functions: standardized frontend calls to backend APIs, designed to handle errors consistently and keep UI logic simple.

2.2.2 Integration Testing Scope

Integration testing verifies that separate services work together correctly - like confirming two gears mesh before the machine runs.

External Service Integration:

- GitHub API: webhooks (pull request events), posting review comments, repository access, OAuth flow

- LLM API: sending code to GPT-4 and Claude 3.5 Sonnet, parsing AI responses, handling rate limits and timeouts

- Database: PostgreSQL transactions and queries, Neo4j graph queries, Redis caching

Internal Service Integration:

- Authentication Service -> RBAC Authorization flow

- Code Review Engine -> Architecture Analyser

- Analysis Service -> Audit Service (every action is logged)

- Frontend -> Backend API

2.2.3 Property-Based Testing Scope

Property-based testing automatically generates hundreds of random inputs and verifies that certain logical rules ('properties') always hold. This is especially powerful for security logic.

A total of 36 RBAC correctness properties are verified, grouped as follows:

| Property Group | Count | Example Property |
| --- | --- | --- |
| Authentication | 5 | Valid credentials always create a structurally valid token and logout always invalidates the session |
| RBAC and Access Control | 8 | Users only access projects they own or were granted explicitly |
| Authorisation Middleware | 3 | Missing or invalid tokens always fail closed |
| Frontend Route / UI Protection | 5 | Protected UI elements render only for users with required role/permission |
| Resilience Utilities | 4 | Retry/backoff and task scheduling maintain ordering and bounded retries |
| Dashboard / Analytics Behaviours | 5 | Metric thresholds and exported summaries remain internally consistent under generated inputs |
| Security and Input Validation | 4 | Authentication and project-input flows reject malformed or unauthorized requests consistently |

2.2.4 System Testing Scope

System testing verifies complete user workflows end-to-end, from the browser to the database and back.

- User registration, login, logout, and token expiration

- Repository connection and GitHub webhook configuration

- Automated pull request review workflow (trigger -> AI analysis -> GitHub comment)

- Architecture graph visualization and circular dependency detection

- Metrics dashboard: viewing code quality trends

- System configuration management

- User and role management (Admin features)

- Project access control (Programmer and Visitor features)

2.3 Test Duration

The table below shows the planned schedule for each testing phase. All phases run sequentially to ensure each level is stable before the next begins.

| Phase | Duration | Planned Timeline | Depends On |
| --- | --- | --- | --- |
| Unit Testing | 2 weeks | Week 1-2, March 2026 | Core modules implemented |
| Property-Based Testing | 1 week | Week 3, March 2026 | Stable unit-level behavior |
| Integration Testing | 1 week | Week 4, March 2026 | Mocks/staging services ready |
| System Testing | 2 weeks | Week 1-2, April 2026 | Integrated build deployed |
| Security and Performance Testing | 1 week | Week 3, April 2026 | System flows stable and traceable |
| Evidence Consolidation | 1 week | Week 4, April 2026 | Executed tests and defect updates complete |
| User Acceptance and Sign-off | 3 days | Week 1, May 2026 | System, security, and evidence review complete |

Total Testing Duration: 10 weeks (1 March 2026 - 20 May 2026)

2.3.1 Work Breakdown Structure (WBS)

The WBS breaks down every testing activity into individual tasks with estimated effort, providing a detailed view of how time is allocated.

| WBS ID | Task | Duration | Start Date | End Date |
| --- | --- | --- | --- | --- |
| 1.0 | Test planning, requirement mapping, environment preparation | 9 days | 1 Mar 2026 | 11 Mar 2026 |
| 2.0 | Backend and frontend unit testing | 10 days | 12 Mar 2026 | 25 Mar 2026 |
| 3.0 | Property-based and robustness testing | 5 days | 26 Mar 2026 | 1 Apr 2026 |
| 4.0 | Integration testing for GitHub, providers, and data stores | 5 days | 2 Apr 2026 | 8 Apr 2026 |
| 5.0 | System, security, and performance testing | 10 days | 9 Apr 2026 | 22 Apr 2026 |
| 6.0 | Defect review and evidence packaging | 5 days | 23 Apr 2026 | 29 Apr 2026 |
| 7.0 | Stakeholder review, defect triage closure, and final sign-off | 3 days | 30 Apr 2026 | 2 May 2026 |

Critical Path: 1.0 -> 2.0 -> 3.0 -> 4.0 -> 5.0 -> 6.0 -> 8.0 -> 9.0 (total 54 working days)

2.4 Test Responsibility

This project is a solo academic project. BaiXuan Zhang fulfils all roles below. The RACI matrix clarifies which tasks each role 'owns'. Testing responsibilities include preparing cases, setting up the environment, executing checks, recording evidence, triaging defects, and deciding whether the current results are sufficient to move to the next quality gate. Making these responsibilities visible is important because disciplined testing depends on ownership as much as on tooling.

| Role | Person | Allocation | Key Responsibilities |
| --- | --- | --- | --- |
| Test Lead | BaiXuan Zhang | 20% | Overall test strategy, coordination, stakeholder reporting, quality gate decisions |
| Backend Test Engineer | BaiXuan Zhang | 30% | Unit tests for API services, AST parser, graph analysis, RBAC system |
| Frontend Test Engineer | BaiXuan Zhang | 15% | UI component tests, integration tests for frontend, route guard tests |
| QA Engineer | BaiXuan Zhang | 20% | System testing execution, test record documentation, test data management |
| Security Test Engineer | BaiXuan Zhang | 10% | Security testing, penetration testing, vulnerability assessment |
| Performance Test Engineer | BaiXuan Zhang | 10% | Load testing, stress testing, performance benchmarking |
| Test Reviewer | Dr. Siraprapa | 5% | Test plan review, test results validation, quality assurance oversight |

2.4.1 RACI Matrix

R = Responsible (does the work) | A = Accountable (owns the outcome) | C = Consulted | I = Informed The RACI view should make it clear who performs the tests, who is accountable for the results, who provides technical or supervisory input, and who needs status visibility. Even in a small project, this separation prevents testing from becoming an informal side activity and makes the resulting evidence easier to trust during final review.

| Activity | Test Lead | Backend Tester | Frontend Tester | QA Eng. | Security Tester | Perf. Tester | Reviewer |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Test Planning | R/A | C | C | C | C | C | I |
| Test Case Design | A | R | R | R | R | R | C |
| Unit Test Execution | A | R | R | I | I | I | I |
| Integration Test Execution | A | R | R | R | I | I | I |
| System Test Execution | A | C | C | R | I | I | C |
| Security Test Execution | A | I | I | C | R | I | C |
| Performance Test Execution | A | I | I | C | I | R | C |
| Defect Reporting | A | R | R | R | R | R | I |
| Test Reporting | R/A | C | C | C | C | C | I |
| Final Sign-off | C | I | I | I | I | I | R/A |

2.5 Test Strategy

This section explains the techniques and tools used to test the system. Think of it as the 'how we test' section. The overall test strategy combines automated checks for deterministic behavior with controlled manual review where interpretation matters, such as reviewing interface clarity or understanding the usefulness of generated findings. This mixed approach is appropriate for a platform that includes both strict rule-based logic and user-facing outputs that need to be understandable as well as technically correct.

2.5.1 White-box Testing (looking inside the code)

White-box testing is performed by the developer who can see the source code. It focuses on exercising every code path.

Unit Tests:

- Framework: pytest (Python backend), Jest (JavaScript/TypeScript frontend)

- Code coverage measured with pytest-cov and Jest Coverage - target: 80% for critical components

- External dependencies (GitHub API, LLM APIs, databases) are replaced with 'mocks' - simulated versions that respond predictably

- Each test is fully isolated using fixtures and setup/teardown methods

Property-Based Tests:

- Framework: Hypothesis (Python), fast-check (TypeScript)

- Each property is tested with a minimum of 100 randomly generated inputs

- When a failure is found, the framework automatically 'shrinks' the input to the smallest example that still fails

- All 36 RBAC properties must pass before the phase is considered complete

2.5.2 Black-box Testing (testing from the outside)

Black-box testing verifies the system behaves correctly from the user's perspective, without looking at the internal code.

System Testing:

- Test cases are derived from use cases and user stories in the requirements

- Boundary value analysis: test the edges of valid input ranges (e.g., minimum and maximum password lengths)

- Equivalence partitioning: group inputs into 'equivalent' classes and test one value from each

- Error guessing: deliberately test likely failure scenarios (empty fields, network errors, malicious input)

- Exploratory testing: unscripted investigation to find unexpected issues

Security Testing:

- OWASP Top 10 vulnerability scanning - the industry-standard checklist for web security

- Authentication and authorisation bypass attempts

- Input validation and sanitisation: SQL injection, XSS, command injection

- Session management: token replay, fixation, and hijacking tests

- Audit log integrity verification

2.5.3 Automated Testing and CI/CD Integration

Automation eliminates manual repetition and ensures every code change is tested immediately.

Continuous Integration (GitHub Actions):

- Every commit triggers the full automated test suite

- Quality gate: all tests must pass before a pull request can be merged

- Code coverage reports generated and posted on every PR

- Automated security scanning with Snyk (dependency vulnerabilities)

- Parallel execution across 4 runners to reduce total time by 75%

Performance Testing Targets:

- Load testing with Locust - simulate up to 500 concurrent users

- Stress testing: push the system beyond normal load to identify breaking points

- Endurance testing: run for 8+ hours to detect memory leaks

- Spike testing: sudden traffic increase (e.g., 10× normal load in 1 second)

- Targets: 99.5% uptime, P95 API response < 500 ms

2.5.4 Automation Tool Stack

The automation tool stack should support backend validation, API-level checks, frontend interaction testing where feasible, and repeatable execution of regression scenarios. Automation is particularly valuable because it shortens rerun time after a change and reduces the risk that important baseline checks are skipped when the project is under schedule pressure.

| Category | Tool | Version | Purpose |
| --- | --- | --- | --- |
| Backend Unit/Integration | pytest | 7.4+ | Python test runner with fixture support |
| Backend Property-Based | Hypothesis | 6.92+ | Generates random inputs for RBAC property tests |
| Backend Coverage | pytest-cov | 4.1+ | Measures which lines of code are exercised by tests |
| Backend Mocking | pytest-mock | 3.12+ | Replaces external services with controlled fakes |
| Test Data | Faker + Factory Boy | 20.1+ / 3.3+ | Generates realistic synthetic user and project data |
| Frontend Unit | Jest + React Testing Library | 29+ / 14+ | Tests React UI components in isolation |
| Frontend Property-Based | fast-check | 3.15+ | Property tests for TypeScript/React components |
| System / E2E | Playwright | 1.40+ | Automates full browser workflows |
| API Integration | Supertest | 6.3+ | HTTP-level API testing |
| Container Testing | Testcontainers | 10+ | Spins up real database containers for integration tests |
| HTTP Mocking | Wiremock / MSW | 3.3+ / 2.0+ | Simulates GitHub API and LLM API responses |
| Load Testing | Locust + k6 | 2.20+ / 0.48+ | Simulates concurrent users and measures performance |
| Security Scanning | OWASP ZAP + Snyk + Bandit | Latest | Automated vulnerability detection |
| CI/CD | GitHub Actions | Latest | Automated pipeline: test, scan, deploy on every commit |
| Reporting | Allure Reports | Latest | Rich, visual test execution reports |

2.6 Test Environment

This section describes all hardware, software, and infrastructure used for testing. Three environments are maintained: Development (local), Integration (Docker containers), and Staging (hosted container environment that mirrors the validated deployment baseline). The test environment must be close enough to the supported deployment model that the results remain meaningful. This includes the application containers, databases, worker processes, seeded project data, and the controlled use or simulation of external services such as GitHub and AI providers. A realistic environment is essential because workflow-heavy systems often fail at integration boundaries rather than in isolated code alone.

2.6.1 Hardware

Hardware details should record the processing and memory baseline used during testing because these conditions influence observed speed, concurrency behavior, and stability. Without a hardware reference, performance conclusions are much harder to interpret or compare during later reruns.

| Environment | Infrastructure | Specification |
| --- | --- | --- |
| Development (local) | Primary workstation | Windows/macOS laptop with 16 GB RAM used for authoring and quick verification |
| Container Integration | Docker Compose stack | Frontend, backend, PostgreSQL, Neo4j, and Redis running on isolated local network |
| Staging Validation | Docker-based staging host / university VM | Mirrors the documented deployment topology for end-to-end and performance tests |
| External Providers | GitHub and configured LLM APIs | Used with test credentials or controlled organizations where required |
| Fallback / Offline Validation | Mock provider services | Used to verify failure handling and non-provider-dependent flows |

2.6.2 Software

Software details should record operating system, runtime versions, container environment, database services, queue infrastructure, and test tools involved in execution. This information supports reproducibility and helps explain behavioral differences if later tests are run under a different version set or service configuration.

| Category | Component | Version / Detail |
| --- | --- | --- |
| Operating Systems | macOS Sonoma | 14.0+ (primary development) |
| Operating Systems | Ubuntu | 24.04 LTS (staging and CI/CD) |
| Operating Systems | Windows | 10 / 11 (compatibility testing) |
| Browsers | Chrome, Firefox, Safari, Edge | 120+, 121+, 17+, 120+ respectively |
| Runtime - Backend | Python | 3.11+ |
| Runtime - Frontend | Node.js | 20+ |
| Database | PostgreSQL | 15 |
| Graph Database | Neo4j | 5.x |
| Cache / Queue | Redis | 7.x |
| Containerisation | Docker | 24.x |
| Orchestration | Docker Compose / equivalent container runtime | Compose-based local and hosted validation setup |

2.6.3 Environment Configuration Details

Configuration details should describe how services were connected, which environment variables or secrets were needed, what seed data was prepared, and what test accounts or project states were available before execution started. These details are important because test evidence is only credible when the setup behind it is understandable.

| Config Item | Development | Integration | Staging |
| --- | --- | --- | --- |
| Database URL | postgresql://localhost/... or compose alias | postgresql://postgres-test:5432/... | postgresql://staging-postgres:5432/... |
| Neo4j URL | bolt://localhost:7687 | bolt://neo4j-test:7687 | bolt://staging-neo4j:7687 or managed endpoint |
| Redis URL | redis://localhost:6379 | redis://redis-test:6379 | redis://staging-redis:6379 |
| GitHub API | Mock or developer sandbox | Mock and replay fixtures | Real test repository / organization |
| LLM API | Local stub or low-cost test provider | Mocked structured responses | Real provider key with bounded usage |
| Frontend/Backend Base URLs | http://localhost:3000 / :8000 | compose service aliases | staging host URLs |

2.7 Entry and Exit Criteria

Entry criteria are the conditions that must be met BEFORE a testing phase begins. Exit criteria are the conditions that must be met BEFORE a testing phase can be declared complete. Entry and exit criteria protect the quality of the testing process itself. A phase should start only when the relevant build, environment, and test prerequisites are ready, and it should end only when enough evidence has been collected to support a meaningful judgement instead of a partially completed impression.

2.7.1 Entry Criteria

Entry criteria should include an available build, required services running, reviewed test cases, prepared test data, and access to required integrations or suitable substitutes. Beginning a test phase without these conditions often produces failures that reflect setup problems rather than actual software defects.

| Phase | Entry Conditions (all must be true) |
| --- | --- |
| Unit Testing | Module code complete; code review passed; development environment set up; test framework installed |
| Integration Testing | All unit tests passing (100%); integration environment ready; external services available or mocked |
| System Testing | All integration tests passing; staging environment deployed with seed data; test data prepared |
| Security Testing | All system tests passing with pass rate ≥ 95% |
| Performance Testing | All system tests passing; performance test scripts written; load test environment ready |
| UAT | All system, security, and performance tests passing; production-like environment ready; user documentation complete |

2.7.2 Exit Criteria

Exit criteria should include completion of the planned critical scenarios, acceptable pass rates, closure or formal acknowledgement of major defects, and sufficient recorded evidence to support later review. A phase should not be closed purely because time has elapsed if the evidence remains incomplete or unclear.

| Phase | Exit Conditions (all must be true) |
| --- | --- |
| Unit Testing | ≥ 80% code coverage overall; ≥ 90% on critical components; all critical/high tests passing; 0 critical defects open |
| Property-Based Testing | All 36 RBAC properties passing with ≥ 100 iterations each; 0 property failures |
| Integration Testing | 100% of integration tests executed; pass rate ≥ 90%; all external service integrations verified; 0 critical defects; ≤ 3 high-severity defects |
| System Testing | 100% of system test cases executed; pass rate ≥ 95%; all URS and SRS requirements covered; 0 critical defects; ≤ 1 high defect; performance targets met |
| Security Testing | 0 OWASP Top 10 vulnerabilities; 0 critical/high security issues; penetration testing complete; security review approved |
| Performance Testing | P95 API response < 500 ms; code analysis < 50 seconds; system stable at 100+ concurrent users; memory leak test clean over 8 hours |
| UAT | ≥ 90% UAT scenarios passed; user satisfaction ≥ 4.0/5.0; 0 critical/high defects; academic supervisor sign-off obtained |

2.8 Test Suspension and Resumption Criteria

Testing may need to be paused if a major problem blocks progress. This section defines exactly when to stop and what must happen before testing can resume. Some conditions make continued execution unproductive or misleading, especially in an integration-heavy platform. This section defines when testing should pause because the environment or build is no longer stable enough to support meaningful results and what conditions must be restored before valid execution can continue.

2.8.1 Suspension Conditions

Testing should be suspended if the environment becomes unstable, required external integrations are unavailable, severe defects invalidate large portions of the remaining scenarios, or the deployed build diverges from the approved baseline. Continuing under those conditions creates noise rather than reliable evidence.

| Condition | Trigger | Action | Responsible |
| --- | --- | --- | --- |
| Critical Environment Failure | Test environment unavailable for > 4 hours | Suspend all testing; notify stakeholders; raise incident ticket | Test Lead + DevOps |
| Blocking Defects | ≥ 3 critical defects OR ≥ 10 high-severity defects open simultaneously | Suspend system testing; focus all effort on defect resolution | Test Lead + Dev Lead |
| Build Instability | Build failure rate > 30% over any 24-hour period | Suspend integration and system testing | Test Lead + DevOps |
| Test Data Corruption | Test database integrity compromised | Suspend all testing; restore from last clean backup | QA Engineer |
| Resource Unavailability | Test Lead unavailable for > 3 working days with no backup | Suspend critical-path activities; escalate to supervisor | Project Manager |
| External Service Outage | GitHub API or LLM API unavailable for > 2 consecutive hours | Suspend tests requiring external services; continue tests using mocks | Test Lead |

2.8.2 Resumption Conditions

Testing should resume only after the blocking issue has been corrected, the environment has been revalidated, and the team has confirmed that remaining test results will again reflect product behavior rather than temporary setup failure. This protects the integrity of the final test record.

| Condition | Resumption Requirement | Verification Step |
| --- | --- | --- |
| After Environment Failure | All services passing health checks for ≥ 30 minutes | Run smoke test suite; confirm all services respond |
| After Blocking Defects | Critical defects < 3 AND high defects < 10 | Re-run all previously failed tests; confirm fixes verified |
| After Build Instability | Build success rate > 90% over 24 hours | CI/CD pipeline reports green for 5 consecutive runs |
| After Data Corruption | Test data restored and integrity checks pass | Automated data validation script returns 0 errors |
| After Resource Unavailability | Key personnel available or replacement assigned | Replacement briefed; team agrees on restart point |
| After External Service Outage | External services operational and stable for ≥ 1 hour | Health check API calls return 200 OK consistently |

2.9 Risks and Mitigation

Every project has risks. This section lists the known risks to testing, rates their likelihood and impact, and explains how each risk is managed. Testing risks include unstable third-party services, limited time for repeated regression, environment mismatch, insufficiently varied test data, and the possibility that AI-generated output may vary between runs even when the workflow is still functioning correctly. Mitigation includes prioritising critical deterministic checks, controlling environment setup carefully, and preserving evidence in a form that explains both results and test conditions.

| Risk | Impact | Probability | Mitigation Strategy |
| --- | --- | --- | --- |
| External API unavailability (GitHub, LLM) | High - integration tests cannot run | Medium | Maintain comprehensive mock layer with Wiremock; all integration tests can run against mocks; real API tests are optional gate |
| Test environment instability on staging | High - system tests blocked | Low | Use Infrastructure as Code (Docker Compose, Terraform) for reproducible setup; automated environment health checks every 15 minutes |
| Insufficient or missing test data | Medium - edge cases not covered | Low | Faker + Factory Boy generate all required test data automatically; no manual data setup needed |
| Flaky tests (intermittently failing) | Medium - false alarms erode confidence | Medium | Automatic retry (max 3 attempts); flaky test tracking dashboard; monthly cleanup sprint |
| Single-person resource constraint | Medium - all roles on one person | Low | Automated test execution reduces manual effort by 70%; prioritise critical-path tests; Dr. Siraprapa provides oversight |
| LLM API cost overrun during testing | Medium - budget impact | Medium | Use mocks for 90% of LLM tests; only staging environment uses real API; spending cap on test API key |
| Security vulnerabilities discovered late | High - may delay release | Low | Run automated Snyk and Bandit scans on every commit; manual security review at end of each sprint |

2.10 Test Metrics and Reporting

Metrics allow the team to objectively measure progress and quality. Reports communicate findings to stakeholders. Test metrics and reporting should summarise what was executed, how much of the planned scope was covered, which cases failed or were blocked, and what those outcomes imply for readiness. Clear reporting makes it easier for advisors and reviewers to understand the testing effort without reading every individual case in isolation.

2.10.1 Key Metrics

Important metrics include executed versus planned cases, pass rate for critical features, open defects by severity, requirement-to-test coverage, analysis workflow success rate, and selected non-functional observations such as response time or recovery behavior. These indicators turn a large body of test activity into a manageable quality picture.

| Metric Category | Metric | Target | Measured By |
| --- | --- | --- | --- |
| Coverage | Code coverage (overall) | ≥ 80% | pytest-cov / Jest Coverage |
| Coverage | Code coverage (critical components) | ≥ 90% | pytest-cov |
| Coverage | Requirements coverage (URS + SRS) | 100% | Traceability Record |
| Coverage | RBAC property coverage | 36 / 36 passing | Hypothesis / fast-check |
| Execution | Test pass rate | ≥ 95% | GitHub Actions / Allure |
| Execution | Defect detection rate | ≥ 2 defects/hour | GitHub Issues |
| Execution | Flaky test rate | < 2% | CI/CD logs |
| Performance | API response time (P95) | < 500 ms | Locust / k6 |
| Performance | Code analysis completion time | < 50 seconds (P50: 8 - 12 s for small PRs) | Application logs |
| Performance | Concurrent user capacity | ≥ 100 users without degradation | Locust |
| Quality | Defect removal efficiency | ≥ 95% found before production | Defect tracking |
| Quality | Mean Time to Resolve (MTTR) defects | ≤ 48 hours (high); ≤ 4 hours (critical) | GitHub Issues |

2.10.2 Test Reports

Test reports should go beyond raw pass/fail counts by explaining context, blockers, major findings, and readiness implications. Good reports help readers understand not only what happened during testing, but also what those outcomes mean for confidence in the current baseline.

| Report Type | Frequency | Contents | Audience |
| --- | --- | --- | --- |
| Daily Test Summary | Daily (during active testing) | Tests executed; pass/fail/blocked counts; new defects; blockers | Test Lead, Dev Team |
| Weekly Progress Report | Weekly | Progress vs plan; coverage metrics; defect trends; risk updates; next week plan | All stakeholders, Dr. Siraprapa |
| Phase Completion Report | End of each phase | Phase results; exit criteria confirmation; defects found and resolved | Test Lead, Supervisor |
| Final Test Report | End of project | Complete summary; all results; defect analysis; quality assessment; go/no-go recommendation | All stakeholders |

2.11 Test Deliverables

The following documents and artefacts will be produced as outputs of the testing process: Test deliverables include the test plan, the detailed scenarios or cases used during execution, intermediate logs where needed, defect records, summary reports, and the final test record. These artifacts make the testing process reviewable and show how conclusions were reached rather than presenting only a final judgement.

| Deliverable | Description | Owner | Due Date | Format |
| --- | --- | --- | --- | --- |
| Test Plan (this document) | Master test strategy and procedures | Test Lead | 11 Mar 2026 | Word/PDF |
| Test Cases | Detailed test case specifications (all levels) | QA Engineer | 25 Mar 2026 | Excel/Markdown |
| Automated Test Scripts | pytest, Jest, Playwright, Locust scripts | All testers | 22 Apr 2026 | Python/JS |
| Test Data Sets | Seed data scripts and factory configurations | QA Engineer | 18 Mar 2026 | SQL/JSON |
| Environment Setup Guide | Step-by-step environment configuration | DevOps Engineer | 15 Mar 2026 | Markdown |
| Unit Test Report | Unit test execution results with coverage | Backend Tester | 25 Mar 2026 | HTML/PDF |
| Integration Test Report | Integration test results | All testers | 8 Apr 2026 | HTML/PDF |
| System Test Report | System test execution results | QA Engineer | 22 Apr 2026 | HTML/PDF |
| Security Test Report | Vulnerability assessment results | Security Tester | 29 Apr 2026 | PDF |
| Performance Test Report | Load/stress test results and graphs | Performance Tester | 6 May 2026 | HTML/PDF |
| UAT Report | User acceptance test results and sign-off | Test Lead | 13 May 2026 | PDF |
| Defect Reports | All defect records (ongoing) | QA Engineer | Ongoing | GitHub Issues |
| Coverage Reports | Automated code coverage analysis | All testers | Ongoing | HTML |
| Final Test Report | Comprehensive test summary and recommendation | Test Lead | 20 May 2026 | PDF |
| Lessons Learned | Post-project retrospective analysis | Test Lead | 20 May 2026 | Markdown |

2.12 Test Data Management

Test data is the input used during testing. Good test data is realistic, covers edge cases, and is safely isolated from real user data. Test data management covers how user accounts, roles, repositories, pull request examples, architecture edge cases, and configuration states are prepared and maintained during validation. Strong data management is important because poor or unrealistic test data can weaken even a carefully designed test strategy.

2.12.1 Test Data Requirements

Required test data should include successful and failed login attempts, different role combinations, project membership variations, valid and invalid configuration inputs, pull requests with meaningful code changes, and repository structures capable of demonstrating dependency cycles or layer violations. Richer test data produces more credible evidence.

| Data Category | Quantity Required | Purpose |
| --- | --- | --- |
| Admin user accounts | 2 accounts | Test full administrative access and user management |
| Programmer user accounts | 5 accounts | Test project creation, access control, and code review |
| Visitor user accounts | 3 accounts | Test read-only access restrictions |
| Inactive user accounts | 2 accounts | Test account status handling |
| Small projects (< 10K LOC) | 5 projects | Test fast analysis path |
| Medium projects (10K - 50K LOC) | 3 projects | Test standard analysis performance |
| Large projects (> 50K LOC) | 2 projects | Test performance under heavy load |
| Projects with circular dependencies | 2 projects | Test circular dependency detection feature |
| Projects with layer violations | 2 projects | Test architecture violation detection |
| Python code samples | 20 files | Test AST parser for Python |
| JavaScript code samples | 20 files | Test AST parser for JavaScript |
| TypeScript code samples | 20 files | Test AST parser for TypeScript |
| Java code samples | 10 files | Test AST parser for Java |
| Go code samples | 10 files | Test AST parser for Go |

2.12.2 Test Data Generation and Cleanup

Test data should be created in a repeatable way and cleaned up or reset after use so that later executions begin from a known state. This is especially important for sessions, project records, analysis outputs, and queued tasks, which can otherwise leave behind state that changes the meaning of future results.

| Activity | Method | Detail |
| --- | --- | --- |
| User data generation | Faker Python library | Generates realistic usernames, emails, and passwords automatically |
| Property test data | Hypothesis / fast-check | Generates thousands of random combinations for security property tests |
| Model instance creation | Factory Boy (Python) | Creates consistent, related database records (users + projects + logs) |
| Environment seeding | npm run seed:[env] | One-command setup: dev, integration, or staging seed data |
| Post-test cleanup | Automated scripts + transaction rollback | Unit tests: DB transaction rolled back. Integration tests: full DB reset between runs |
| Environment isolation | Separate schemas per test run | Parallel test runs use distinct database schemas to prevent cross-contamination |

2.12.3 Test Data Security and Compliance

Sensitive data used during testing should be limited, protected, and recorded carefully. Credentials, tokens, and repository access details should be treated as controlled information even in non-production environments so that the process of collecting evidence does not create avoidable security risk.

| Requirement | Implementation |
| --- | --- |
| No real user data in testing | All test data is synthetically generated; production database is never accessed from test environments |
| Credential protection | Test API keys are separate from production keys, have spending caps, and are stored in GitHub Secrets (never in code) |
| Data encryption at rest | All test databases use AES-256 encryption |
| Data encryption in transit | All test environment connections use TLS 1.3 |
| PII protection | All personal data in test sets is completely synthetic (no real names, emails, or addresses) |
| Data retention | Development data: 30 days; Integration: 60 days; Staging: 90 days; Production test data: prohibited |
| Data disposal | Automated secure deletion scripts; audit trail of all deletion operations |
| Access control | VPN or campus-network restriction for hosted validation access; RBAC and secret isolation applied to all environments |

3. Unit Test Plan

Unit testing verifies the smallest testable pieces of the system - individual functions and classes - in complete isolation from the rest of the system. Think of it as testing each component of a car engine before the engine is assembled. This section also includes Integration Tests (verifying components work together) because they naturally follow and depend on unit tests passing.

3.1 Authentication Service Tests

Test Module: backend/tests/unit/test_auth_service.py

These tests verify that user login, logout, password hashing, and JWT token management work correctly in all scenarios.

| UTC ID | Description | What It Verifies | Test Type | Priority |
| --- | --- | --- | --- | --- |
| UTC-AUTH-001 | Password hashing with bcrypt | Password is transformed into a secure hash; original password cannot be recovered from the hash | Unit | Critical |
| UTC-AUTH-002 | Password verification (valid) | A correct password matches its stored hash | Unit | Critical |
| UTC-AUTH-003 | Password verification (invalid) | An incorrect password does not match the stored hash | Unit | Critical |
| UTC-AUTH-004 | JWT token generation | A valid JWT token is created after successful login, containing correct user ID and role | Unit | Critical |
| UTC-AUTH-005 | JWT token validation (valid) | A valid, unexpired JWT token is accepted by the system | Unit | Critical |
| UTC-AUTH-006 | JWT token validation (expired) | An expired JWT token is rejected and triggers re-authentication | Unit | Critical |
| UTC-AUTH-007 | JWT token validation (tampered) | A JWT token with a modified payload or signature is rejected | Unit | Critical |
| UTC-AUTH-008 | Login with valid credentials | A user with correct username and password receives a JWT token and session | Unit | Critical |
| UTC-AUTH-009 | Login with invalid credentials | A user with wrong password receives an error and no token is issued | Unit | Critical |
| UTC-AUTH-010 | Logout and session invalidation | After logout, the user's session is removed and the JWT token is invalidated | Unit | Critical |
| UTC-AUTH-011 | Token refresh before expiration | A token can be refreshed while still valid to extend the session | Unit | High |
| UTC-AUTH-012 | Token refresh after expiration | An expired token cannot be refreshed; user must log in again | Unit | High |

Property-Based Tests (run with Hypothesis, 100 iterations each):

- PBT-AUTH-001 - Property 1: For any valid username/password pair, login always generates a valid, well-formed JWT token

- PBT-AUTH-002 - Property 2: For any invalid credential combination, login is always rejected (no token issued)

- PBT-AUTH-003 - Property 3: For any user session, calling logout always invalidates that session

- PBT-AUTH-004 - Property 4: For any expired token, accessing any protected endpoint always redirects to login

- PBT-AUTH-005 - Property 5: For any password stored in the database, the plaintext version is never stored (always hashed)

3.2 RBAC Service Tests

Test Module: backend/tests/unit/test_rbac_service.py

RBAC (Role-Based Access Control) determines what each user is allowed to do. These tests verify that permissions are correctly enforced for each role (Admin, Programmer, Visitor) and that project isolation works properly.

| UTC ID | Description | What It Verifies | Test Type | Priority |
| --- | --- | --- | --- | --- |
| UTC-RBAC-001 | Check permission for Admin role | Admin users have all permissions (create, read, update, delete) on all resources | Unit | Critical |
| UTC-RBAC-002 | Check permission for Programmer role | Programmers can create and manage their own projects; cannot access other users' projects | Unit | Critical |
| UTC-RBAC-003 | Check permission for Visitor role | Visitors can only read resources they have been granted access to; cannot create, update, or delete | Unit | Critical |
| UTC-RBAC-004 | Get role permissions mapping | The permission table correctly lists which operations each role is allowed | Unit | High |
| UTC-RBAC-005 | Assign role to user | A user's role can be correctly assigned and stored | Unit | Critical |
| UTC-RBAC-006 | Validate role enum values | Only valid role values (Admin, Programmer, Visitor) are accepted; invalid values are rejected | Unit | High |
| UTC-RBAC-007 | Check project access (owner) | The owner of a project can always access it | Unit | Critical |
| UTC-RBAC-008 | Check project access (granted) | A user who has been explicitly granted access can access the project | Unit | Critical |
| UTC-RBAC-009 | Check project access (denied) | A user with no grant cannot access another user's project | Unit | Critical |
| UTC-RBAC-010 | Admin bypass project isolation | Admin users can access any project regardless of ownership | Unit | Critical |
| UTC-RBAC-011 | Grant project access | An admin can grant a user access to a specific project | Unit | High |
| UTC-RBAC-012 | Revoke project access | An admin can revoke a user's access to a project | Unit | High |

Property-Based Tests (run with Hypothesis, 100 iterations each):

- PBT-RBAC-001 - Property 6: For any user, they always have exactly one role (never zero, never multiple)

- PBT-RBAC-002 - Property 7: For any Admin user, they always have all defined permissions

- PBT-RBAC-003 - Property 10: For any Visitor user, they can never perform write operations on any resource

- PBT-RBAC-004 - Property 16: For any project, access requires either ownership or an explicit grant

- PBT-RBAC-005 - Property 17: For any Admin user, project isolation is always bypassed

- PBT-RBAC-006 - Property 18: For any explicit access grant, the granted user can always access the project

- PBT-RBAC-007 - Property 29: For any role update, the new permissions take effect on the very next request

- PBT-RBAC-008 - Property 32: For any API request, the authorisation middleware always checks both role and permission

3.3 Audit Service Tests

Test Module: backend/tests/unit/test_audit_service.py

The Audit Service records every sensitive action in the system (logins, role changes, project access). These tests verify that logs are created correctly, can be queried, and - critically - cannot be modified or deleted.

| UTC ID | Description | What It Verifies | Test Type | Priority |
| --- | --- | --- | --- | --- |
| UTC-AUDIT-001 | Create audit log entry | Every sensitive action generates a log record with timestamp, user, action type, and relevant data | Unit | Critical |
| UTC-AUDIT-002 | Query logs with user filter | Filtering audit logs by user ID returns only that user's log entries | Unit | High |
| UTC-AUDIT-003 | Query logs with action filter | Filtering by action type (e.g., LOGIN) returns only matching entries | Unit | High |
| UTC-AUDIT-004 | Query logs with date range filter | Filtering by date range returns only entries within that period | Unit | High |
| UTC-AUDIT-005 | Query logs with pagination | Large result sets are paginated correctly; page size and navigation work | Unit | High |
| UTC-AUDIT-006 | Get user-specific logs | Retrieving logs for a specific user returns complete, correct history | Unit | High |
| UTC-AUDIT-007 | Verify log immutability | Attempting to update or delete any audit log entry fails with an error | Unit | Critical |

Property-Based Tests (run with Hypothesis, 100 iterations each):

- PBT-AUDIT-001 - Property 24: For any action performed, the resulting log entry always contains all required fields (user, action, timestamp, resource)

- PBT-AUDIT-002 - Property 25: For any action performed, the audit log is written before the response is returned (immediate persistence)

- PBT-AUDIT-003 - Property 26: For any audit log entry, no user (including Admin) can modify its content

- PBT-AUDIT-004 - Property 27: For any filter combination applied to audit logs, only matching entries are returned

3.4 Authorization Middleware Tests

Test Module: backend/tests/unit/test_auth_middleware.py

The authorization middleware is the 'gatekeeper' - it checks every incoming API request to verify the user is authenticated and has permission before the request reaches the application logic. These tests verify it rejects the right requests.

| UTC ID | Description | What It Verifies | Test Type | Priority |
| --- | --- | --- | --- | --- |
| UTC-MW-001 | Authenticate valid JWT token | A request with a valid JWT token passes the middleware and reaches the endpoint | Unit | Critical |
| UTC-MW-002 | Reject invalid JWT token | A request with a malformed or tampered token receives HTTP 401 Unauthorized | Unit | Critical |
| UTC-MW-003 | Reject missing JWT token | A request with no token receives HTTP 401 Unauthorized | Unit | Critical |
| UTC-MW-004 | Check role - matching role | A user with the required role is granted access to the protected endpoint | Unit | Critical |
| UTC-MW-005 | Check role - non-matching role | A user without the required role receives HTTP 403 Forbidden | Unit | Critical |
| UTC-MW-006 | Check permission - has permission | A user with the required permission is granted access | Unit | Critical |
| UTC-MW-007 | Check permission - lacks permission | A user without the required permission receives HTTP 403 Forbidden | Unit | Critical |
| UTC-MW-008 | Check project access - owner | The project owner's request passes the project access check | Unit | Critical |
| UTC-MW-009 | Check project access - granted | A user with explicit grant passes the project access check | Unit | Critical |
| UTC-MW-010 | Check project access - denied | A user with no grant receives HTTP 403 Forbidden on the project endpoint | Unit | Critical |

Property-Based Tests (run with Hypothesis, 100 iterations each):

- PBT-MW-001 - Property 13: For any request with a matching role, access is always granted

- PBT-MW-002 - Property 14: For any request with a non-matching role, the response is always HTTP 403

- PBT-MW-003 - Property 15: For any request with an invalid or missing token, the response is always HTTP 401

3.5 AST Parser Tests

Test Module: backend/tests/unit/test_ast_parser.py

The AST (Abstract Syntax Tree) Parser reads source code files and converts them into a structured data format that can be analysed for code quality, dependencies, and complexity. These tests verify it handles all supported languages correctly.

| UTC ID | Description | What It Verifies | Test Type | Priority |
| --- | --- | --- | --- | --- |
| UTC-AST-001 | Parse Python file | A Python source file is parsed without errors and produces a correct AST | Unit | Critical |
| UTC-AST-002 | Parse JavaScript file | A JavaScript source file is parsed and produces a correct AST | Unit | Critical |
| UTC-AST-003 | Parse TypeScript file | A TypeScript source file (including type annotations) is parsed correctly | Unit | Critical |
| UTC-AST-004 | Parse Java file | A Java source file is parsed and produces a correct AST | Unit | High |
| UTC-AST-005 | Parse Go file | A Go source file is parsed and produces a correct AST | Unit | High |
| UTC-AST-006 | Extract imports/dependencies | All import statements and dependencies are correctly identified from the AST | Unit | Critical |
| UTC-AST-007 | Extract function definitions | All function and method definitions are correctly extracted with their signatures | Unit | Critical |
| UTC-AST-008 | Extract class definitions | All class definitions and their relationships are correctly extracted | Unit | Critical |
| UTC-AST-009 | Handle syntax errors gracefully | A file with a syntax error produces a meaningful error message rather than a crash | Unit | High |
| UTC-AST-010 | Calculate cyclomatic complexity | The complexity score for a function is calculated correctly (counts decision points) | Unit | High |

3.6 Graph Analysis Tests

Test Module: backend/tests/unit/test_graph_analysis.py

The Graph Analysis module uses the dependency information extracted by the AST Parser to build a graph of how code modules relate to each other. It then analyses this graph for architectural problems like circular dependencies and tight coupling.

| UTC ID | Description | What It Verifies | Test Type | Priority |
| --- | --- | --- | --- | --- |
| UTC-GRAPH-001 | Detect circular dependencies | A cycle in the dependency graph (A -> B -> C -> A) is correctly identified | Unit | Critical |
| UTC-GRAPH-002 | Calculate coupling metrics | The coupling score between modules is calculated correctly (higher = more tightly coupled) | Unit | High |
| UTC-GRAPH-003 | Identify layer violations | Violations of the intended layered architecture (e.g., UI calling data layer directly) are detected | Unit | High |
| UTC-GRAPH-004 | Build dependency graph | A complete, accurate dependency graph is constructed from AST data | Unit | Critical |
| UTC-GRAPH-005 | Query graph relationships | Querying the graph for all dependencies of a given module returns correct results | Unit | High |
| UTC-GRAPH-006 | Update graph on code changes | When code is changed, the dependency graph is updated to reflect the new structure | Unit | High |

3.7 Integration Test Plan

Integration tests verify that different services work correctly together. The system uses three external services (GitHub, LLM APIs, databases) and these tests check each connection under normal and error conditions. Integration testing is essential for this project because many user-visible outcomes depend on multiple services and providers cooperating in sequence. The integration plan should therefore validate the boundaries between the web interface, API layer, worker processes, databases, queues, GitHub interactions, and AI-service calls instead of assuming that correct unit behavior automatically guarantees correct end-to-end behavior.

3.7.1 GitHub API Integration Tests

Test Module: backend/tests/integration/test_github_integration.py These integration tests confirm that the platform can interact reliably with GitHub-related events and pull request data under controlled conditions. Because repository integration is one of the system's most important external boundaries, this test area strongly influences whether the platform can function in realistic review workflows.

The system connects to GitHub to receive pull request events (via webhooks) and to post review comments. These tests verify this two-way communication works correctly.

| ITC ID | Description | What It Verifies | Priority |
| --- | --- | --- | --- |
| ITC-GH-001 | Configure webhook on repository | A webhook can be successfully registered on a GitHub repository | Critical |
| ITC-GH-002 | Receive PR opened webhook | When a PR is opened on GitHub, the webhook event is received and processed correctly | Critical |
| ITC-GH-003 | Receive PR synchronised webhook | When a PR is updated with new commits, the webhook event triggers re-analysis | Critical |
| ITC-GH-004 | Fetch PR diff from GitHub | The code changes (diff) of a pull request are successfully downloaded from GitHub | Critical |
| ITC-GH-005 | Post review comments to PR | Analysis results are successfully posted as review comments on the GitHub PR | Critical |
| ITC-GH-006 | Verify webhook signature | Webhooks with invalid signatures are rejected (prevents spoofed webhook attacks) | Critical |
| ITC-GH-007 | Handle webhook retry | If the system is temporarily unavailable, GitHub's retry is handled correctly | High |
| ITC-GH-008 | OAuth authorisation flow | Users can connect their GitHub account via OAuth and grant repository access | Critical |

3.7.2 LLM API Integration Tests

Test Module: backend/tests/integration/test_llm_integration.py

The system sends code snippets to large language models (GPT-4 and Claude 3.5 Sonnet) and receives analysis feedback. These tests verify the communication and error handling work correctly.

| ITC ID | Description | What It Verifies | Priority |
| --- | --- | --- | --- |
| ITC-LLM-001 | Send code analysis request to GPT-4 | Code is correctly formatted and sent to GPT-4; response is received | Critical |
| ITC-LLM-002 | Send code analysis request to Claude 3.5 | Code is correctly formatted and sent to Claude; response is received | Critical |
| ITC-LLM-003 | Parse LLM response | The AI response is correctly parsed into structured feedback (issue list, severity, suggestions) | Critical |
| ITC-LLM-004 | Handle rate limiting | When the API rate limit is exceeded, the system retries with exponential backoff | High |
| ITC-LLM-005 | Fallback to secondary model | If the primary LLM is unavailable, the system automatically falls back to the secondary model | High |
| ITC-LLM-006 | Handle API timeout | If the LLM API does not respond within the timeout period, the request is retried gracefully | High |
| ITC-LLM-007 | Token counting and limits | Code that exceeds the LLM's token limit is correctly split and processed in chunks | High |

3.7.3 Database Integration Tests

Test Module: backend/tests/integration/test_database_integration.py

The system uses three databases: PostgreSQL (relational data), Neo4j (dependency graphs), and Redis (caching and task queue). These tests verify all database operations work correctly, including failure scenarios.

| ITC ID | Description | What It Verifies | Priority |
| --- | --- | --- | --- |
| ITC-DB-001 | PostgreSQL connection and queries | The application connects to PostgreSQL and can perform CRUD operations on all tables | Critical |
| ITC-DB-002 | Neo4j connection and graph queries | The application connects to Neo4j and can create/query/update the dependency graph | Critical |
| ITC-DB-003 | Redis connection and caching | The application connects to Redis and can cache/retrieve sessions and queue tasks | Critical |
| ITC-DB-004 | Transaction rollback on error | If an error occurs mid-transaction, all changes are rolled back (no partial data corruption) | Critical |
| ITC-DB-005 | Database connection pooling | The connection pool reuses connections efficiently under concurrent load | High |
| ITC-DB-006 | Query performance optimisation | Critical database queries complete within acceptable time limits under normal load | High |

4. System Testing

System testing verifies that the complete, integrated system meets user requirements. Each test case in this section represents a real user action from start to finish - from clicking a button in the browser to verifying the correct response in the database. The system must work correctly under normal conditions, failure conditions, security attacks, and high load.

4.1 Authentication Feature

STC-AUTH-01: User Registration

Description: User Registration

Prerequisite: Browser is not logged in; user is on the registration page

Test Steps:

- Navigate to the registration page

- Enter a valid username (e.g., 'testuser123')

- Enter a valid email address (e.g., 'test@example.com')

- Enter a password that meets complexity requirements (≥ 8 chars, uppercase, number)

- Click the 'Register' button

- Verify a success message is displayed

- Verify a confirmation email is sent to the provided address

- Verify the page redirects to the login page

Expected Result: User account is created with the default 'Programmer' role. Confirmation email is sent. User is redirected to the login page.

Priority: Critical

STC-AUTH-02: User Login

Description: User Login

Prerequisite: A user account exists in the system; browser is not logged in

Test Steps:

- Navigate to the login page

- Enter the registered username

- Enter the correct password

- Click the 'Login' button

- Verify a JWT token is generated and stored (in browser localStorage/cookie)

- Verify the page redirects to the main dashboard

- Verify the user session is created in Redis

Expected Result: User is authenticated. JWT token is stored securely. User is redirected to the dashboard with their name and role visible.

Priority: Critical

STC-AUTH-03: User Logout

Description: User Logout

Prerequisite: A user is currently logged in with an active session

Test Steps:

- Click the 'Logout' button in the navigation menu

- Verify the session is removed from Redis

- Verify the JWT token is cleared from the browser

- Verify the page redirects to the login page

- Attempt to navigate directly to a protected page (e.g., /dashboard)

- Verify the browser redirects back to the login page

Expected Result: Session is fully invalidated. JWT token is removed. User cannot access any protected routes without logging in again.

Priority: Critical

STC-AUTH-04: Token Expiration and Re-authentication

Description: Token Expiration and Re-authentication

Prerequisite: A user is logged in with a JWT token that is about to expire (or mock the expiration in testing)

Test Steps:

- Wait for the JWT token to expire (or use time-mocking to advance the clock)

- Attempt to access a protected route (e.g., /api/v1/projects)

- Verify the server responds with HTTP 401 Unauthorized

- Verify the browser redirects to the login page with a 'Session expired' message

- Log in again with valid credentials

- Verify a new JWT token is generated

- Verify access to the protected route is now granted

Expected Result: Expired tokens are always rejected. Users must re-authenticate. After re-login, a new valid token grants access.

Priority: Critical

4.2 Authorization Feature

STC-AUTHZ-01: Admin Full Access

Description: Admin Full Access

Prerequisite: A user is logged in with the Admin role

Test Steps:

- Navigate to the User Management page

- Verify the 'Create User' button is visible and functional

- Verify user role editing controls are available

- Verify user deletion is available

- Navigate to the Projects list

- Verify all projects from all users are visible

- Navigate to System Configuration

- Verify all settings can be modified

Expected Result: Admin user has full CRUD (Create, Read, Update, Delete) access to all resources in the system without restriction.

Priority: Critical

STC-AUTHZ-02: Programmer Project Isolation

Description: Programmer Project Isolation

Prerequisite: Two Programmer users (Programmer A and Programmer B) exist with separate projects

Test Steps:

- Log in as Programmer A

- Create a new project named 'Project X'

- Verify 'Project X' appears in Programmer A's project list

- Log out and log in as Programmer B

- Attempt to access Project X by navigating to its URL directly

- Verify the server responds with HTTP 403 Forbidden

- Log out and log in as Admin

- Navigate to User Management and grant Programmer B access to Project X

- Log out and log in as Programmer B

- Verify 'Project X' now appears in Programmer B's project list and is accessible

Expected Result: Project isolation is correctly enforced. Programmers cannot access each other's projects without an explicit grant. Access grants work immediately.

Priority: Critical

STC-AUTHZ-03: Visitor Read-Only Access

Description: Visitor Read-Only Access

Prerequisite: A Visitor user has been granted access to at least one project

Test Steps:

- Log in as the Visitor user

- Navigate to the assigned project

- Verify project details are visible (read access confirmed)

- Attempt to click 'Edit Project' or make any modification

- Verify the server responds with HTTP 403 Forbidden

- Attempt to delete the project

- Verify HTTP 403 Forbidden

- Attempt to create a new project

- Verify HTTP 403 Forbidden

Expected Result: Visitors can view all details of their assigned project but cannot create, modify, or delete any resource.

Priority: Critical

4.3 Code Review Feature

STC-REVIEW-01: Automated Pull Request Review

Description: Automated Pull Request Review

Prerequisite: A GitHub repository is connected to the system with an active webhook configured

Test Steps:

- Create a new pull request on GitHub with meaningful code changes

- Wait for the webhook event to be received (maximum 10 seconds)

- Verify the analysis task appears in the Redis task queue

- Wait for the analysis to complete (typically 8 - 50 seconds depending on code size)

- Verify review comments are posted on the GitHub pull request

- Verify each issue is categorised by severity (Critical, High, Medium, Low)

- Verify the dependency graph is updated in Neo4j to reflect the new code

- Verify an audit log entry records this code review event

Expected Result: AI-generated review feedback appears on the GitHub PR. Issues are categorised by severity. Dependency graph is updated. The action is logged in the audit trail.

Priority: Critical

STC-REVIEW-02: Issue Severity Classification

Description: Issue Severity Classification

Prerequisite: A pull request is created with various types of code issues

Test Steps:

- Submit a PR containing a known security vulnerability (e.g., hardcoded secret)

- Verify the issue is classified as Critical severity

- Submit a PR containing a logic error (incorrect algorithm)

- Verify the issue is classified as High severity

- Submit a PR containing a code smell (overly long function, duplicate code)

- Verify the issue is classified as Medium severity

- Submit a PR containing a style violation (inconsistent naming convention)

- Verify the issue is classified as Low severity

Expected Result: Each type of code issue is consistently and correctly classified at the appropriate severity level.

Priority: High

4.4 Architecture Analysis Feature

STC-ARCH-01: Dependency Graph Visualisation

Description: Dependency Graph Visualisation

Prerequisite: At least one repository has been connected and analysed

Test Steps:

- Navigate to the Architecture tab in the project view

- Select the target project from the dropdown menu

- Verify the dependency graph renders within 3 seconds

- Click on an individual node (module) to view its details

- Apply the 'filter by service layer' option

- Verify circular dependencies are highlighted in red

- Test zoom-in and zoom-out interactions on the graph

- Test panning (click-and-drag) across the graph

- Click 'Export as PNG' and verify the file downloads

Expected Result: The dependency graph renders correctly and is fully interactive. Filters, highlights, zoom, and export all work as expected.

Priority: High

STC-ARCH-02: Circular Dependency Detection

Description: Circular Dependency Detection

Prerequisite: A repository with a known circular dependency (Module A -> B -> C -> A) has been analysed

Test Steps:

- Navigate to the Architecture tab

- Verify the circular dependency (A -> B -> C -> A) is visually highlighted in red

- Click on the highlighted cycle

- Verify a detail panel lists all modules involved in the cycle

- Verify a severity rating is shown for the circular dependency

- Verify actionable remediation suggestions are provided (e.g., 'Extract interface X')

Expected Result: Circular dependencies are detected and visually highlighted. Clicking reveals all involved modules with severity and suggested fixes.

Priority: High

4.5 Audit Logging Feature

STC-AUDIT-01: Comprehensive Action Logging

Description: Comprehensive Action Logging

Prerequisite: An Admin user is logged in with access to the Audit Logs page

Test Steps:

- Perform a login action -> verify it is logged with timestamp, IP address, and user agent

- Create a new user -> verify the creation is logged

- Update a user's role -> verify the role change is logged with old and new role values

- Delete a user -> verify the deletion is logged

- Access a project -> verify the access is logged

- Modify a system configuration setting -> verify the change is logged with old and new values

- Perform a logout -> verify it is logged

Expected Result: Every sensitive action generates a complete, immutable audit log entry containing at minimum: timestamp, actor (user ID), action type, affected resource, and IP address.

Priority: Critical

STC-AUDIT-02: Audit Log Query and Filter

Description: Audit Log Query and Filter

Prerequisite: An Admin user with historical audit data (at least 100 entries spanning multiple users and action types)

Test Steps:

- Navigate to the Audit Logs page

- Query all logs and verify they are displayed in reverse chronological order (newest first)

- Apply a user filter for a specific user -> verify only that user's entries appear

- Apply an action type filter (e.g., 'LOGIN') -> verify only login entries appear

- Apply a date range filter -> verify only entries within that range appear

- Apply pagination (page 2, 20 entries per page) -> verify correct entries and navigation

Expected Result: Audit logs are queryable and filterable. All filter combinations return accurate, correctly ordered results. Pagination works correctly.

Priority: High

STC-AUDIT-03: Audit Log Immutability

Description: Audit Log Immutability

Prerequisite: An Admin user with existing audit log entries

Test Steps:

- Navigate to the Audit Logs page and verify no 'Edit' button exists on any entry

- Verify no 'Delete' button exists on any entry

- Attempt to modify a log entry via the API (PUT /api/v1/audit/{id})

- Verify the API responds with HTTP 403 Forbidden

- Attempt to delete a log entry via the API (DELETE /api/v1/audit/{id})

- Verify the API responds with HTTP 403 Forbidden

Expected Result: Audit logs are permanently immutable. No user, including Admin, can modify or delete any audit log entry through the UI or API.

Priority: Critical

4.6 User Management Feature

STC-USER-01: Admin Create User

Description: Admin Create User

Prerequisite: Admin user is logged in

Test Steps:

- Navigate to the User Management page

- Click the 'Create User' button

- Fill in username, email, and a temporary password

- Select 'Programmer' as the role

- Click 'Create' to submit

- Verify a success confirmation message appears

- Verify the new user appears in the user list with the correct role

- Verify an audit log entry records this creation

- Log out and log in as the new user with the assigned credentials

- Verify the new user can authenticate successfully

Expected Result: User is created, appears in the list, can authenticate, and the action is recorded in the audit log.

Priority: Critical

STC-USER-02: Admin Update User Role with Immediate Effect

Description: Admin Update User Role with Immediate Effect

Prerequisite: Both an Admin and a Programmer user exist

Test Steps:

- Log in as the Programmer user

- Attempt to access an Admin-only route (e.g., /admin/users)

- Verify HTTP 403 Forbidden is returned

- Log out and log in as Admin

- Navigate to User Management and change the Programmer's role to 'Admin'

- Verify a success message appears

- Verify an audit log entry records the role change

- Log out and log in as the updated user

- Verify the updated user can now access the Admin-only route

Expected Result: Role updates take effect immediately on the next login. The new permissions are fully applied with no caching delay.

Priority: Critical

STC-USER-03: Prevent Deletion of Last Admin User

Description: Prevent Deletion of Last Admin User

Prerequisite: Only one Admin user exists in the system

Test Steps:

- Log in as the sole Admin

- Navigate to User Management

- Attempt to delete your own account

- Verify an error message is displayed: 'Cannot delete the last Admin account'

- Verify the deletion is blocked

- Create a second Admin user

- Attempt to delete the first Admin account

- Verify the deletion succeeds

Expected Result: The system prevents the last Admin from being deleted, ensuring the system always has at least one administrator.

Priority: Critical

4.7 Performance Testing

STC-PERF-01: API Response Time Under Normal Load

Description: API Response Time Under Normal Load

Prerequisite: Staging environment fully deployed; Locust load testing tool configured

Test Steps:

- Send 100 sequential GET requests to /api/v1/projects

- Record all response times

- Verify that the 95th percentile (P95) response time is < 500 ms

- Send 100 sequential POST requests to /api/v1/auth/login

- Record all response times

- Verify that P95 for login is < 1,000 ms

Expected Result: All API endpoints respond within the defined NFR targets under normal (single-user) load.

Priority: High

STC-PERF-02: Code Analysis Processing Time

Description: Code Analysis Processing Time

Prerequisite: Staging environment with GitHub integration active

Test Steps:

- Submit a pull request containing < 10,000 lines of code (LOC)

- Record the elapsed time from webhook receipt to review comment posted on GitHub

- Verify the process completes in 8 - 12 seconds (P50 target)

- Submit a pull request containing 10,000 - 50,000 LOC

- Record the processing time

- Verify the process completes in < 2 minutes

Expected Result: Code analysis processing times meet NFR targets for all supported repository sizes.

Priority: High

STC-PERF-03: Concurrent User Load Test

Description: Concurrent User Load Test

Prerequisite: Staging environment; Locust load test script configured

Test Steps:

- Use Locust to simulate 100 concurrent users

- Each simulated user performs: login -> view dashboard -> open project -> view graph

- Monitor response times during the test

- Verify no HTTP 500 errors occur

- Verify P95 response times remain < 500 ms

- Increase to 500 concurrent users

- Verify the system remains stable (no crashes, no data corruption)

Expected Result: System handles 100+ concurrent users without performance degradation. System remains stable under 5× load.

Priority: High

4.8 Security Testing

STC-SEC-01: SQL Injection Prevention

Description: SQL Injection Prevention

Prerequisite: System is running; any user can attempt login

Test Steps:

- Attempt login with username: admin' OR '1'='1 (classic SQL injection)

- Verify the login is rejected (attacker cannot gain access)

- Attempt to create a user with a malicious username containing SQL characters

- Verify the input is sanitised and stored safely

- Attempt to query the projects API with a SQL-injection URL parameter

- Verify the query fails safely with no data leakage

Expected Result: All SQL injection attempts are blocked. Parameterised queries prevent any injected SQL from being executed.

Priority: Critical

STC-SEC-02: XSS Prevention

Description: XSS Prevention

Prerequisite: System is running; authenticated user can create projects

Test Steps:

- Create a project with the name: <script>alert('XSS')</script>

- Navigate to the project list

- Verify the script does NOT execute in the browser

- Verify the HTML is escaped and displayed as plain text

- Submit a PR review comment containing a JavaScript payload

- Verify the payload is sanitised before storage and display

Expected Result: All XSS attempts are blocked. User-submitted content is always HTML-escaped before rendering in the browser.

Priority: Critical

STC-SEC-03: JWT Token Tampering Prevention

Description: JWT Token Tampering Prevention

Prerequisite: A logged-in user has a valid JWT token

Test Steps:

- Capture the JWT token from the browser

- Decode the token payload and change the 'role' field from 'programmer' to 'admin'

- Re-encode the token (without the correct signature)

- Attempt to access an admin-only route using the modified token

- Verify the server responds with HTTP 401 Unauthorized

- Modify the token signature (corrupt the last part of the token)

- Attempt to access any protected route

- Verify HTTP 401 Unauthorized

Expected Result: All tampered JWT tokens are rejected. The server verifies the cryptographic signature on every request.

Priority: Critical

STC-SEC-04: Password Security Requirements

Description: Password Security Requirements

Prerequisite: Registration page is accessible

Test Steps:

- Attempt to register with a password shorter than 8 characters

- Verify registration is rejected with a clear error message

- Attempt a password with no uppercase letter

- Verify rejection

- Attempt a password with no number

- Verify rejection

- Register successfully with a strong password

- Inspect the database record for the new user

- Verify the password is stored as a bcrypt hash (not plaintext)

Expected Result: Password complexity requirements are enforced on registration. Passwords are always stored as bcrypt hashes - the plaintext is never persisted.

Priority: Critical

STC-SEC-05: Account Lockout After Failed Attempts

Description: Account Lockout After Failed Attempts

Prerequisite: A valid user account exists

Test Steps:

- Attempt login with the correct username but wrong password (attempt 1 - 4)

- Verify each attempt is rejected but the account remains unlocked

- Attempt login with the wrong password for the 5th time

- Verify the account is now locked with an appropriate error message

- Attempt login with the correct password while locked

- Verify login is still rejected due to lockout

- Wait for the lockout period to expire (as per configuration)

- Attempt login with the correct password

- Verify login succeeds and the lockout counter is reset

Expected Result: Account is locked after 5 consecutive failed login attempts. Lockout is lifted automatically after the cooldown period.

Priority: Critical

STC-SEC-06: API Rate Limiting

Description: API Rate Limiting

Prerequisite: A valid user account with API access exists

Test Steps:

- Send 100 POST requests to /api/auth/login within 1 minute

- Verify all 100 requests are processed normally

- Immediately send a 101st request

- Verify the server responds with HTTP 429 Too Many Requests

- Wait for the rate limit window to reset (typically 1 minute)

- Send another request

- Verify it is processed normally (rate limit counter reset)

Expected Result: Rate limiting is enforced at 100 requests per minute per user. Requests exceeding this limit receive HTTP 429 with a Retry-After header.

Priority: High

4.9 Frontend Property-Based Tests

Test Module: frontend/src/components/auth/__tests__/ Frontend property-based tests focus on repeatable interface rules such as permission-driven visibility, stable state handling, and consistent interpretation of repeated interaction patterns. This style of testing helps reveal edge cases that may not be obvious from a few manually selected browser scenarios.

These tests use the fast-check library to automatically generate hundreds of random role/permission combinations and verify the frontend access-control components always behave correctly.

| PBT ID | Property Being Tested | Framework | Iterations | Priority |
| --- | --- | --- | --- | --- |
| PBT-FE-001 | RBACGuard renders protected content only when the user possesses the required role - tested against all role/requirement combinations | fast-check | 100 | Critical |
| PBT-FE-002 | RBACGuard redirects to the access-denied page when the user's role does not match the requirement - for all invalid combinations | fast-check | 100 | Critical |
| PBT-FE-003 | PermissionCheck HOC shows content only when the user has the specific required permission - for all permission types | fast-check | 100 | Critical |
| PBT-FE-004 | PermissionCheck HOC hides content when the user lacks the required permission - for all permission types and role combinations | fast-check | 100 | Critical |
| PBT-FE-005 | usePermission hook returns the correct boolean (true/false) for every possible role and permission combination in the system | fast-check | 100 | High |

4.10 Regression Testing

Regression testing re-runs previously passing tests after every code change to confirm that new code has not broken existing functionality. This is the safety net of the test suite.

| Regression ID | Test Area | Trigger | Estimated Duration | Priority |
| --- | --- | --- | --- | --- |
| REG-001 | Authentication flow (login, logout, token) | Every commit | ~5 min | Critical |
| REG-002 | Authorization checks (all roles and permissions) | Every commit | ~10 min | Critical |
| REG-003 | Code review workflow (webhook to PR comment) | Every commit | ~15 min | Critical |
| REG-004 | Architecture analysis and graph queries | Daily | ~30 min | High |
| REG-005 | All API endpoints (smoke test) | Every commit | ~20 min | Critical |
| REG-006 | Database operations (CRUD + transactions) | Every commit | ~10 min | Critical |
| REG-007 | UI components (React rendering and interactions) | Every PR | ~15 min | High |
| REG-008 | External service integrations (mocked) | Daily | ~25 min | High |

Regression test execution is 100% automated via GitHub Actions. A quality gate prevents merging any PR that causes a regression failure.

4.11 User Acceptance Testing (UAT)

UAT is the final test phase where real users - not developers - verify the system meets their needs. For this project, UAT participants are the academic supervisor and peer students.

Participants and Environment:

- Dr. Siraprapa (academic supervisor) - validates overall system quality and completeness

- 2 - 3 peer students in the Programmer role - validate developer-facing features

- 1 external reviewer in the Visitor role - validates read-only access features

- Environment: Staging (production-identical configuration)

- Duration: 1 week (Week 1, May 2026)

| UAT Scenario | Task Given to User | Acceptance Criteria |
| --- | --- | --- |
| UAT-001: End-to-End Code Review | Register -> connect a GitHub repository -> create a PR -> review the AI feedback -> merge the PR | Workflow completes in < 5 minutes without assistance; AI feedback quality rated ≥ 4/5 |
| UAT-002: Architecture Visualisation | Navigate to the Architecture tab -> view the dependency graph -> identify circular dependencies -> export the graph | Graph renders in < 3 seconds; all dependencies visible; export succeeds |
| UAT-003: User Management (Admin) | Create a new user -> assign a role -> grant project access -> review audit logs | All operations succeed; audit trail is complete and accurate |
| UAT-004: Access Control Verification | As Visitor: attempt to modify a project (should fail). As Programmer: verify only own projects visible. As Admin: verify all projects accessible. | All RBAC rules correctly enforced as experienced by real users |
| UAT-005: Performance and Usability | Perform a typical daily workflow: login -> review dashboard -> open project -> view metrics -> logout | All pages load in < 2 seconds; usability rated ≥ 4/5 on SUS questionnaire |

UAT Overall Acceptance Criteria:

- 100% of critical user stories completed successfully

- ≥ 95% of high-priority user stories completed

- 0 critical or high-severity defects open

- User satisfaction rating ≥ 4.0/5.0 (SUS questionnaire)

- Academic supervisor formal sign-off obtained

4.12 Compatibility Testing

The system must work correctly across different browsers, operating systems, and programming language versions. Compatibility testing checks whether the platform remains understandable and usable across the supported environment combinations defined by the project. This matters because a system that only works correctly in the developer's preferred setup is not truly ready for review, demonstration, or future maintenance.

4.12.1 Browser Compatibility

Browser compatibility checks should confirm that important screens, forms, and result views remain usable and readable in the supported browser set. Layout errors, hidden controls, or inconsistent interactions can significantly reduce the value of the platform even when the backend behaves correctly.

| Browser | Version | Operating System | Test Coverage | Priority |
| --- | --- | --- | --- | --- |
| Chrome | 120+ | Windows 10/11 | Full test suite | Critical |
| Chrome | 120+ | macOS Sonoma 14.0+ | Full test suite | Critical |
| Chrome | 120+ | Ubuntu 24.04 | Smoke test (critical paths) | High |
| Firefox | 121+ | Windows 10/11 | Full test suite | High |
| Firefox | 121+ | macOS Sonoma | Full test suite | High |
| Safari | 17+ | macOS Sonoma | Full test suite | High |
| Edge | 120+ | Windows 10/11 | Smoke test (critical paths) | Medium |

4.12.2 Programming Language Version Compatibility

Runtime compatibility checks should confirm that the backend and related tools behave correctly under the selected language and framework versions used by the project. This protects the platform from version-specific surprises that might only appear after environment rebuild or deployment.

| Language | Versions Tested | Test Projects | Priority |
| --- | --- | --- | --- |
| Python | 3.9, 3.10, 3.11, 3.12 | 5 sample projects (one per version + mixed) | Critical |
| JavaScript | ES6, ES2020, ES2023 | 5 sample projects | Critical |
| TypeScript | 4.9, 5.0, 5.3 | 5 sample projects | Critical |
| Java | 11, 17, 21 | 3 sample projects | High |
| Go | 1.20, 1.21, 1.22 | 3 sample projects | High |

4.13 Usability Testing

Usability testing evaluates how easy and intuitive the system is for real users. A system that works correctly but is confusing to use fails its users. Usability testing should focus on whether a user can sign in, connect a project, trigger or locate analysis, interpret findings, and navigate architectural information without unnecessary confusion. Since the platform presents complex technical information, clarity and ease of interpretation are central quality concerns rather than cosmetic additions.

| Usability Metric | Target | Measurement Method |
| --- | --- | --- |
| Task Success Rate (% of tasks completed without help) | ≥ 90% | Observation during UAT sessions |
| Time on Task (average time to complete key workflows) | ≤ Defined target per task | Timer + analytics |
| Error Rate (% of task steps performed incorrectly) | ≤ 5% | Error logging and observation |
| User Satisfaction Score (SUS questionnaire) | ≥ 4.0 / 5.0 (≥ 70 on SUS scale) | Post-session survey |
| Learnability (improvement between first and second attempt) | ≥ 80% improvement in task time | Repeated task measurements |
| Accessibility (WCAG 2.1 AA keyboard navigation) | All functions keyboard-accessible | Keyboard-only navigation test |

4.14 Disaster Recovery Testing

Disaster recovery tests verify the system can recover from catastrophic failures (database crash, server failure, data loss) within acceptable time limits. Disaster recovery testing should examine how the platform behaves when important services restart or become temporarily unavailable, including whether useful data is preserved and whether the system recovers in a controlled and understandable way. Even in an academic project, this kind of testing strengthens confidence in the operational maturity of the design.

| DR Test | Scenario | Target RTO | Target RPO | Frequency |
| --- | --- | --- | --- | --- |
| DR-001: Database Failover | Primary PostgreSQL service becomes unavailable; restore service from the latest validated snapshot or standby volume | < 15 minutes | < 5 minutes data loss | Quarterly (staging) |
| DR-002: Application Service Failure | Primary application container or host process stops; reverse proxy redirects after service restart and stack recovery | < 5 minutes | No data loss | Monthly (staging) |
| DR-003: Data Restore from Backup | Simulate data corruption; restore full database from latest backup | < 30 minutes | < 24 hours data loss | Monthly (staging) |
| DR-004: External Service Outage | GitHub API and LLM API become unavailable; system degrades gracefully | No crash; requests queued | No data loss | Quarterly (staging) |
| DR-005: Hosted Environment Failure | Primary hosted validation site becomes unavailable; redeploy the latest validated container stack to the backup host | < 2 hours | < 15 minutes data loss | Annually (production-like validation) |

5. Defect Management

A 'defect' is any behavior of the system that differs from the expected behavior described in the requirements or this test plan. This section defines how defects are classified, tracked, and resolved from discovery to closure.

5.1 Defect Severity and Priority

Every defect is assigned both a severity level and a priority. Severity describes how much damage the defect can cause to functionality, security, data integrity, or review confidence, while priority describes how urgently the project should address it. Keeping those concepts separate supports more disciplined triage, especially when several issues compete for limited time late in the project lifecycle.

| Severity | Definition | Example | Max Resolution Time |
| --- | --- | --- | --- |
| Critical | System crash, data loss, security breach, or complete feature failure making the system unusable | Authentication bypass, database corruption, system crash on login | 4 hours |
| High | Major feature is broken or unusable; no acceptable workaround exists | PR review fails silently, architecture graph fails to render, API returns 500 | 24 hours |
| Medium | Minor feature issue; an acceptable workaround is available | UI glitch on one browser, slow query degrading user experience | 3 business days |
| Low | Cosmetic issue with no functional impact | Typo in UI text, minor alignment issue, colour inconsistency | 1 week |

| Priority | Definition | Criteria |
| --- | --- | --- |
| P0 - Immediate | Fix required within 4 hours regardless of schedule | Critical severity with production impact or imminent release |
| P1 - Current Sprint | Fix before end of current sprint | High severity OR critical severity in test environment |
| P2 - Next Sprint | Fix in next planned sprint | Medium severity OR deferred high severity with workaround |
| P3 - Backlog | Fix when capacity allows | Low severity, cosmetic only, no user impact |

5.2 Defect Lifecycle

Every defect follows a defined lifecycle from discovery to closure. The diagram below shows all states and transitions: The defect lifecycle should describe how an issue moves from discovery into validation, prioritisation, assignment, resolution, retest, and closure. A clearly defined lifecycle is useful because it shows that defects are handled as managed quality items rather than as informal notes or temporary observations.

NEW -> OPEN -> ASSIGNED -> IN PROGRESS -> RESOLVED -> VERIFIED -> CLOSED

(VERIFIED -> REOPENED -> ASSIGNED if the fix is incomplete)

| State Transition | Trigger | Responsible | SLA (Critical / Others) |
| --- | --- | --- | --- |
| NEW -> OPEN | Test Lead validates the defect is real and reproducible | Test Lead | 4 hours / 24 hours |
| OPEN -> ASSIGNED | Developer assigned based on component ownership | Test Lead + Dev Lead | 2 hours / 8 hours |
| ASSIGNED -> IN PROGRESS | Developer begins investigation; root cause identified | Developer | 4 hours / 24 hours |
| IN PROGRESS -> RESOLVED | Fix implemented, code reviewed, and unit tests pass | Developer | 4h / 48h (High) / 5d (Medium) |
| RESOLVED -> VERIFIED | QA re-tests the fix in the test environment | QA Engineer | 4 hours / 24 hours |
| VERIFIED -> CLOSED | Test Lead confirms fix; no regressions found | Test Lead | 24 hours |
| VERIFIED -> REOPENED | Fix is incomplete or causes a regression | QA Engineer | Immediately |

5.3 Defect Tracking

Tool: GitHub Issues with custom labels (severity:critical, severity:high, severity:medium, severity:low, priority:P0/P1/P2/P3, status:*)

Every defect report must include the following information:

- Title: a single, descriptive sentence (e.g., 'Login with expired token returns 200 instead of 401')

- Severity and Priority: from the classifications above

- Environment: which environment was the defect found in (Development / Staging / Production)

- Steps to Reproduce: numbered, step-by-step instructions that reproduce the defect 100% of the time

- Expected Behaviour: what should happen according to the requirements

- Actual Behaviour: what actually happened

- Test Case ID: the ID of the test case that discovered the defect (e.g., STC-AUTH-02)

- Supporting Evidence: screenshots, error logs, stack traces, or API responses

- Impact Assessment: which users are affected; is there a workaround; is there a data loss risk

5.4 Defect Metrics

Defect metrics should show not only how many defects were found, but also which categories they belong to, how severe they are, how quickly they are being resolved, and whether particular features are attracting repeated problems. This helps the project assess quality stability rather than looking only at isolated failures.

| Metric | Definition | Target |
| --- | --- | --- |
| Defect Detection Rate | Number of defects found per test hour | ≥ 2 defects/hour during active testing phases |
| Defect Density | Total defects found per 1,000 lines of code | ≤ 5 defects per KLOC |
| Defect Removal Efficiency | Percentage of total defects found before production release | ≥ 95% |
| Mean Time to Detect (MTTD) | Average time from defect introduction to discovery | ≤ 24 hours |
| Mean Time to Resolve (MTTR) | Average time from defect discovery to verified fix | ≤ 48 hours (High); ≤ 4 hours (Critical) |
| Defect Reopen Rate | Percentage of verified fixes that are reopened due to incomplete resolution | ≤ 10% |
| Defect Aging | Average number of days a defect remains open | ≤ 7 days average |

5.5 Root Cause Analysis

For every Critical or High severity defect, a root cause analysis (RCA) is performed after the fix is verified. The RCA documents why the defect occurred and how to prevent similar defects in future. Root cause analysis should go beyond recording that a defect existed and explain why it happened, what design or process weakness contributed to it, and how similar issues can be prevented in future work. This strengthens the quality process because each resolved defect can also improve later development discipline.

| Root Cause Category | Description | Prevention Strategy |
| --- | --- | --- |
| Requirements | Unclear, ambiguous, or missing requirements led to incorrect implementation | Improve requirements review; add acceptance criteria to all user stories |
| Design | A design flaw or oversight in the system architecture | Enhance design reviews; use established design patterns; peer review of architecture decisions |
| Coding | An implementation error (logic bug, off-by-one, null pointer) | Mandatory code review; pair programming for complex logic; linting and static analysis |
| Testing | A gap in test coverage allowed the defect to reach the next phase | Improve test case design; add edge case coverage; review coverage reports |
| Environment | Infrastructure misconfiguration caused unexpected behavior | Infrastructure as Code; automated environment validation; health checks |
| Integration | A mismatch at the interface between two components | Contract testing; strict API versioning; integration test coverage for all interfaces |
| Test Data | Missing or invalid test data caused the test to miss the defect | Improve test data generation; ensure all equivalence classes are covered |

6. Standards Compliance and References

This overview explains why the test plan is linked to the wider project document set. Testing is more meaningful when it is visibly derived from requirements, design decisions, traceability expectations, and quality-control practices already defined in the baseline.

| Standard | Title | Compliance Areas in this Document |
| --- | --- | --- |
| IEEE 829-2008 | Software Test Documentation | Test plan structure, test records format, test report templates (Sections 2, 2.10, 2.11) |
| ISO/IEC 29119 | Software and Systems Testing | Test processes, test documentation, and test techniques (all sections) |
| ISO/IEC 25010 | Systems and Software Quality Models | Non-functional requirement testing: performance, security, usability, reliability (Sections 4.7 - 4.13) |
| OWASP Testing Guide v4.2 | Web Application Security Testing | Security testing methodology and test cases (Section 4.8) |
| ISTQB Foundation Level 2023 | Software Testing Certification | Testing best practices and terminology (all sections) |

6.1 Project Document References

Document references should identify the requirements, design, traceability, and change-control records that testing is expected to support. This helps show that the test scope was derived from the approved project baseline and not invented independently after implementation.

| Document | Purpose | Reference |
| --- | --- | --- |
| System Requirements Specification (SRS) | Defines all functional and non-functional requirements this test plan verifies | AI-Based-Quality-Check-On-Project-Code-And-Architecture-SRS_ver-1.docx |
| System Design Document (SDD) | Describes system architecture referenced in architecture testing | AI-Based-Quality-Check-On-Project-Code-And-Architecture-SDD_ver-1.docx |
| Project Plan | Master project schedule that this test plan aligns to | AI-Based-Quality-Check-On-Project-Code-And-Architecture-Project_plan_ver-1.docx |
| Test Record | Actual test execution results (separate document) | AI-Based-Quality-Check-On-Project-Code-And-Architecture-Test_record_ver-1.docx |
| Traceability Record | Maps requirements to test cases | AI-Based-Quality-Check-On-Project-Code-And-Architecture-Traceability_record_ver-1.docx |
| Change Request Log | Documents approved scope changes affecting testing | AI-Based-Quality-Check-On-Project-Code-And-Architecture-CR_ver-1.docx |

7. Document Approval

This Software Test Plan has been prepared, reviewed, and approved by the following individuals. Signature confirms understanding and agreement with the testing approach, scope, and criteria defined in this document. This short overview explains that approval is part of test governance, not only document administration. Accepting the plan means the validation scope and evidence expectations are considered suitable for the current project baseline.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Test Lead / Author | BaiXuan Zhang | ________________________ | ___________ |
| Academic Reviewer | Dr. Siraprapa | ________________________ | ___________ |
| Project Manager | ________________________ | ________________________ | ___________ |
| QA Manager | ________________________ | ________________________ | ___________ |